AUTOVERSE

Full Commercial Website — Build Plan

India's Verified Tyre & Alloy Marketplace

Prepared: July 2026  ·  Owner: Gaurav Sharma  ·  Version 1.0

# 01  Business Overview

AutoVerse is a multi-vendor marketplace built to connect customers searching for tyres and alloy wheels with verified local dealers. The platform is not a transactional e-commerce store — it is a discovery, comparison, and enquiry engine that drives real footfall and phone/WhatsApp leads to dealer partners. Every sale is completed offline.

The platform serves three distinct user roles:

▸  Customer — searches products, sends enquiries, saves favourites, tracks enquiry status.

▸  Vendor (Dealer) — onboards business, manages product/service catalogue, receives enquiries, manages membership.

▸  Admin — approves vendors and listings, manages platform content, views platform-wide analytics.

# 02  AutoVerse Services Catalogue (15 Services)

The following 15 services form the AutoVerse service offering. All 15 will be seeded into the database in Phase 1 and will replace the generic services currently in the prototype.

01 · New Alloys + New Tyre + Bike Tyres

02 · Alloyment + Balancing + Tyre Service

03 · Car Washing

04 · Detailing Car + Nitrogen Filling

05 · Car Battery

06 · Car Accessories + Bike Accessories

07 · Spare Parts

08 · E-Rickshaw + E-Scooty Bike

09 · Used Tyres + Alloys

10 · Insurance

11 · E-V Charging Point Location

12 · Tractor Tyre + Tractor Tyre, E-V Tyre

13 · Bajaj Card for Lone Tyres and Alloys

14 · Highway Hotels

15 · China Tyres

# 03  Gap Analysis — Prototype vs. AutoVerse

The existing prototype covers the core structure. The table below identifies what needs to be built, changed, or fixed to reach a production-ready commercial release.

| Area | Gap / What Needs to Be Done |
| --- | --- |
| Brand identity | Still "My Tyres & Alloys" — not AutoVerse |
| Authentication | Fake localStorage auth — no real signup, login, or OTP |
| Customer onboarding | No self-registration — customers cannot sign up |
| Vendor onboarding | Form saves nothing real, no admin notification, no document upload |
| Services catalogue | 10 generic services from PDF — need the actual 15 AutoVerse services |
| Vendor: product management | Vendors cannot add, edit, or delete their own products |
| Vendor: service management | Vendors cannot add or edit their own services |
| Product images | SVG glyphs only — no real photo upload or gallery |
| Product approval | Admin has no approve/reject queue for vendor-submitted products |
| Customer reviews | No review or star-rating system on dealer profiles |
| Homepage search | No vehicle / pincode / GPS-based search on homepage |
| WhatsApp integration | No click-to-chat button wired to a real WhatsApp number |
| Vendor analytics | No view counts or enquiry trend charts |
| Static pages | No About, Contact, or public Membership comparison page |
| Database security | Supabase tables have no Row-Level Security (RLS) policies |

# 04  5-Phase Build Plan

The build is structured into 5 sequential phases. Each phase produces a testable, working increment. Phase 1 must be completed before any other phase begins — real authentication is the foundation for everything.

Phase 01  —  Identity + Real Auth

Rename the brand to AutoVerse and replace the fake localStorage auth with real Supabase Auth. This is the foundation — nothing production-ready can be built without it.

✓  Rename brand to AutoVerse across entire codebase (copy, logos, meta tags)

✓  Implement Supabase Auth (email + password with email verification)

✓  Customer self-registration → creates profile in DB → lands on customer dashboard

✓  Vendor self-registration → guided 4-step form → saves to DB → triggers admin review notification

✓  Fix Supabase RLS: public read on products/dealers/services; authenticated write for enquiries

✓  Seed database with all 15 AutoVerse services from the services image

Phase 02  —  Vendor Product & Service Management

Give vendors full control over their catalogue. Vendors need to be able to list, edit, and remove their own products and services — and admins need to approve them before they go live.

✓  Vendor product add / edit / delete with Supabase Storage image upload

✓  Vendor service add / edit / delete from their dashboard

✓  Admin product approval queue (approve / reject before listing goes live)

✓  Admin service approval queue

✓  Product and service listing visibility gated by approval status

Phase 03  —  Discovery & Engagement

Make the marketplace actually discoverable. Customers need to find the right product and the right dealer fast — and engage through WhatsApp and reviews.

✓  Homepage search bar: by vehicle, brand, size, and pincode

✓  Nearby dealers with distance sorting (pincode-to-coordinates or GPS)

✓  Customer reviews and star ratings on dealer profiles

✓  WhatsApp click-to-chat on product and dealer pages (linked to dealer WhatsApp number)

✓  Related products section on product detail pages

Phase 04  —  Business Features

Add the commercial layer: analytics for vendors, email notifications, and the public membership comparison page that drives upgrade conversions.

✓  Vendor analytics dashboard (profile views, enquiry volume, trend charts)

✓  Email notifications via Supabase triggers (new enquiry alert to vendor; vendor approved alert)

✓  Public membership comparison page (Free → Silver → Gold → Diamond)

✓  About page and Contact page (static, CMS-editable)

✓  Membership upgrade flow from vendor dashboard

Phase 05  —  Polish & SEO

Get the platform production-ready: fast, findable on Google, and polished on mobile.

✓  Dynamic SEO meta tags per page (product name, dealer city, service type)

✓  XML sitemap generation

✓  Mobile UX pass — audit every screen on 375px viewport

✓  Performance audit and image optimisation

✓  Basic on-page SEO (structured data for products and local businesses)

# 05  Onboarding Flows

## Customer Self-Registration

1.  Customer visits AutoVerse and clicks "Sign Up".

2.  Enters name, email, phone, vehicle details, and pincode.

3.  Supabase sends a verification email. Customer verifies.

4.  Profile is created in the database.

5.  Customer is redirected to the customer dashboard.

6.  Customer can now browse, send enquiries, and save favourites.

## Vendor (Dealer) Self-Onboarding

1.  Dealer visits AutoVerse and clicks "Register Your Business".

2.  Step 1: Business identity — business name, owner name, about.

3.  Step 2: Contact — business email, phone, WhatsApp number.

4.  Step 3: Location — city, pincode, full address.

5.  Step 4: Documents — GST certificate upload, shop photos (Supabase Storage).

6.  Submission saved to DB with status "pending". Admin receives email notification.

7.  Admin reviews submission in the Admin Panel → Vendor Management.

8.  Admin approves → vendor receives email → vendor can now log in to dashboard and add products/services.

# 06  Membership Tiers

Vendor visibility and lead volume scale with membership tier — creating a clear upgrade incentive tied to real business outcomes.

| Feature | Free | Silver ₹499/mo | Gold ₹999/mo | Diamond ₹1999/mo |
| --- | --- | --- | --- | --- |
| Products | 20 | 100 | 500 | Unlimited |
| Services Listed | None | 5 | 15 | Unlimited |
| Profile Badge | Basic | Verified | Verified | Top Dealer |
| Media | None | 20 Photos, 5 Videos | Unlimited | Unlimited |
| Search Position | Basic | Basic | City Priority | Top Nearby |
| Homepage Feature | No | No | Sometimes | Premium |
| Analytics | None | Basic | Advanced | Business Reports |
| Support | Standard | Priority | Priority | Dedicated |

AutoVerse — Build Plan v1.0  ·  Confidential  ·  July 2026